Date: 10/12/2022

Attendees:

Andrew Mead

Stephanie Gremillion

Joshua Jaime, Josejavier Navarro, Douglas Pittman

Start time: 8:00PM

End time: 8:15PM

Andrew Mead:

* What was done since the last scrum meeting?
  1. Jira board created for scrum team
  2. Team invited to shared Jira board
  3. Jira board populated for current sprint
* What is planned to be done until the next scrum meeting?
  1. Familiarize myself further with Jira
  2. Populate Jira board with more backlog items
  3. Familiarize myself further with Python and Django
* What are the hurdles?
  1. Unfamiliar with Jira
  2. Coordination with team
  3. Clarification on scrum team roles

Stephanie Gremillion:

* What was done since the last scrum meeting?
  1. GitHub was setup
  2. Website skeleton made
* What is planned to be done until the next scrum meeting?
  1. Finish website skeleton
  2. Add basic features
* What are the hurdles?
  1. Pacing between team members

Joshua Jaime:

* What was done since the last scrum meeting?
  1. Created the GitHub Repository for project.
  2. Created skeleton library website
* What is planned to be done until the next scrum meeting?
  1. Add more features to skeleton website
  2. Complete skeleton website
* What are the hurdles?
  1. Learning Django
  2. Coordination with team
  3. Refreshing Python skills

Josejavier Navarro:

* What was done since the last scrum meeting?
  1. Reading on Django documentation
  2. Cloned the GitHub Repository on my local machine
* What is planned to be done until the next scrum meeting?
  1. Continue reading on Django’s documentation
  2. Try to complete user story number three
* What are the hurdles?
  1. Reading on Django’s documentation and understanding how it works

Douglas Pittman:

* What was done since the last scrum meeting?
  1. Reviewed Python principles
  2. Created a GitHub account
  3. Started a Jira account
* What is planned to be done until the next scrum meeting?
  1. Get through the Django tutorial
  2. Begin creating book objects to complete user story
  3. Continue learning new technology
* What are the hurdles?
  1. Need to go through Django tutorial
  2. In the process of reviewing Python
  3. Getting acclimated to how the team works