Date: 10/14/2022

Attendees:

1. Gremillion, Stephanie
2. Jaime, Joshua
3. Mead, Andrew
4. Navarro, Josejavier
5. Pittman, Douglas

Start time: 8:00PM

End time: 8:15PM

Andrew Mead (Product Owner/Development Team):

* What was done since the last scrum meeting?
  1. Populated Backlog on Jira
  2. Practiced Python & Django
  3. Joined Development Team (and still PO)
* What is planned to be done until the next scrum meeting?
  1. Populate Backlog further on Jira
  2. Familiarize Myself Further with Python
  3. Familiarize Myself Further with Django
* What are the hurdles?
  1. Familiarize Myself Further with Python
  2. Familiarize Myself Further with Django
  3. New workflow on the Development Team

Stephanie Gremillion (Scrum Master/Development Team):

* What was done since the last scrum meeting?
  1. Moving forward with the Django tutorial
  2. Practice Python
* What is planned to be done until the next scrum meeting?
  1. Look up on website hosting
  2. Browse tutorial for book database
* What are the hurdles?
  1. Figuring out the logistics of website hosting

Joshua Jaime (Development Team):

* What was done since the last scrum meeting?
  1. Practicing Python
  2. Continuing with tutorials
  3. Familiarizing myself with Jira
* What is planned to be done until the next scrum meeting?
  1. Creating more user stories to enhance the website
  2. Looking into website hosting
  3. Deciding how to go about the book database
* What are the hurdles?
  1. Find less time consuming way to enter books on the website
  2. Practicing Python

Josejavier Navarro (Development Team):

* What was done since the last scrum meeting?
  1. Added functionality to the admin site .
  2. Created an admin account for the website on my local machine.
* What is planned to be done until the next scrum meeting?
  1. Create more user stories until Monday’s meeting.
  2. Look on how to host the website and how to update the contents of it.
* What are the hurdles?
  1. Find an easier method to enter books into our website instead of doing it manually on the admin’s site.

Douglas Pittman (Development Team):

* What was done since the last scrum meeting?
  1. Practiced Python
  2. Started working on the Django Tutorial
  3. Joined the team Github
* What is planned to be done until the next scrum meeting?
  1. I will finish my first user story
  2. Decide on Books to add to the website
  3. Pick up additional tasks/stories
* What are the hurdles?
  1. Still working through the tutorial
  2. Learning how Github works
  3. Learning how Jira works