**Daily Scrum Meeting Minutes:**

Date: 10/26/2022

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Start time: 8:00PM

End time: 8:15PM

**Stephanie Gremillion**:

* What was done since the last scrum meeting?
  1. Finished my user story – deploy website
  2. Started another user story – user home page
  3. Practiced Python
* What is planned to be done until the next scrum meeting?
  1. Continue working on user story – user home page
  2. Maintain website availability
  3. Practice Python
* What are the hurdles?
  1. No hurdles

**Joshua Jaime**:

* What was done since the last scrum meeting?
  1. Researching interface for user creation and email authentication
  2. Practicing Python and Django
  3. Completed tutorial
* What is planned to be done until the next scrum meeting?
  1. Work on interface for new user creation and email authentication.
  2. Continue working with Python, Django & Jira
* What are the hurdles?
  1. Figuring out how to create interface to allow new users.
  2. Not much experience with Python & Django

**Andrew Mead**:

* What was done since the last scrum meeting?
  1. Researched User Authentication
  2. Studied Django
  3. Practiced Python
* What is planned to be done until the next scrum meeting?
  1. Begin User Authentication
  2. Study Django
  3. Practice Python
* What are the hurdles?
  1. User Authentication Knowledge
  2. Django Understanding
  3. Python Skills

**Josejavier Navarro**:

* What was done since the last scrum meeting?
  1. Finished User story 9
  2. Finished the Django tutorial
* What is planned to be done until the next scrum meeting?
  1. Finish User story 13
  2. Push the changes of user story 13 to the GitHub repo and see the changes on Heroku
  3. Write unit tests for user story 13
* What are the hurdles?
  1. Practicing Django and Python
  2. Learning how Heroku works

**Douglas Pittman**:

* What was done since the last scrum meeting?
  1. Finished my initial user Story and the first Sprint
  2. Worked through Python tutorial
  3. Started my second user story continuing the tutorial

1. What is planned to be done until the next scrum meeting?
   1. I plan to finish my second user story
   2. I will continue to work through the Python tutorial
   3. I will start my third user story

* What are the hurdles?
  1. I currently have no hurdles with the tutorial
  2. I am still working through a Python tutorial
  3. Need to do research for my third user story