**Daily Scrum Meeting Minutes:**

Date: 10/28/2022

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Start time: 8:00PM

End time: 8:15PM

**Stephanie Gremillion**:

* What was done since the last scrum meeting?
  1. Finished my user story – create user homepage
  2. Started another user story – website design formatting
  3. Practiced Python
* What is planned to be done until the next scrum meeting?
  1. Continue working on user story – website design formatting
  2. Maintain website availability
  3. Practice Python
* What are the hurdles?
  1. Difficulty understanding website redirects

**Joshua Jaime**:

* What was done since the last scrum meeting?
  1. Researching interface for user creation and email authentication.
  2. Practicing Python and Django.
  3. Began working on user account creation.
* What is planned to be done until the next scrum meeting?
  1. Work on user account email authentication.
  2. Complete user account creation.
  3. Practice Python & Django.
* What are the hurdles?
  1. Not much experience with Python & Django.
  2. Finding resources to assist with user stories.

**Andrew Mead**:

* What was done since the last scrum meeting?
  1. Finished User Authentication
  2. Studied Django
  3. Practiced Python
* What is planned to be done until the next scrum meeting?
  1. Research Info Security
  2. Study Django
  3. Practice Python
* What are the hurdles?
  1. Info Security Knowledge
  2. Django Understanding
  3. Python Skills

**Josejavier Navarro**:

* What was done since the last scrum meeting?
  1. Started Working on User Story 13
  2. Practiced Python and Django
* What is planned to be done until the next scrum meeting?
  1. Finish User story 13
  2. Push the changes of user story 13 to the GitHub repo and see the changes on Heroku
  3. Write unit tests for user story 13
* What are the hurdles?
  1. Practicing Django and Python
  2. Trying to redirect the user to either the all book page or the all author page when they are searching for something in the search bar

**Douglas Pittman**:

* What was done since the last scrum meeting?
  1. Finishing up my second user story
  2. Worked through Python and Github tutorial
  3. Started researching my third user story

1. What is planned to be done until the next scrum meeting?
   1. Finish the tutorial and work through my third user story
   2. I will continue to learn Python
   3. I plan to finish working on my third user story

* What are the hurdles?
  1. I currently have no hurdles with the tutorial
  2. I am still working through a Python tutorial
  3. Learning how Heroku works