**Daily Scrum Meeting Minutes:**

Date: 10/31/2022

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Start time: 8:00PM

End time: 8:15 PM

**Stephanie Gremillion:**

* What was done since the last scrum meeting?

1. Implemented Tailwind CSS Framework
2. Fixed home page html errors
3. Practiced Python

* What is planned to be done until the next scrum meeting?
  1. Verify consistency of html files
  2. Practice Python
* What are the hurdles?
  1. Learn new framework
  2. Issues implementing Node.js and Tailwind

**Joshua Jaime:**

* What was done since the last scrum meeting?
  1. Began working on user account creation.
  2. Practicing Python and Django.
* What is planned to be done until the next scrum meeting?
  1. Work on user account email authentication.
  2. Complete user account creation.
  3. Practice Python & Django.
* What are the hurdles?
  1. Not much experience with Python & Django.
  2. Finding resources to assist with user stories.

**Andrew Mead:**

* What was done since the last scrum meeting?
  1. Researched Info Security
  2. Studied Django
  3. Practiced Python
* What is planned to be done until the next scrum meeting?
  1. Test Info Security
  2. Study Django
  3. Practice Python
* What are the hurdles?
  1. Info Security Experience
  2. Django Understanding
  3. Python Skills

**Josejavier Navarro:**

* What was done since the last scrum meeting?
  1. Worked on my User Story
  2. Created the search bar and the submit button which redirects the user to a new html page where it displays the books that they searched for.
* What is planned to be done until the next scrum meeting?
  1. Finish User story 13
  2. Push the changes of user story 13 to the GitHub repo and see the changes on Heroku
  3. Write unit tests for user story 13
  4. List the books that the user is searching for
* What are the hurdles?
  1. Practicing Django and Python
  2. Listing the books that the user is searching for

**Douglas Pittman:**

* What was done since the last scrum meeting?
  1. Finished my second user story
  2. Studied Python, HTML, CSS, GIT
  3. Started my third user story
* What is planned to be done until the next scrum meeting?
  1. Finish working through my third user story
  2. Continue to learn Python, HTML, CSS, and Git
  3. Decide on what custom features to add
* What are the hurdles?
  1. I currently have no hurdles with the tutorial
  2. Learning new things to implement custom features
  3. Learning how Heroku works