**Standup Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/11/2022

Start time: 8:00PM

End time: 8:15PM

**Gremillion, Stephanie**:

* What was done since the last scrum meeting?
  1. Finished first user story
  2. Started working on second user story
* What is planned to be done until the next scrum meeting?
  1. Learn more about web scraping
  2. Start writing code to implement the user story
* What are the hurdles?
  1. Learning curve for the user story

**Jaime, Joshua**:

* What was done since the last scrum meeting?
  1. Working through my first user story
  2. Practicing Python & Django
* What is planned to be done until the next scrum meeting?
  1. Finish my first user story and possibly start on the next one
  2. Continue to learn Python & Django
* What are the hurdles?
  1. Working on how to correctly implement the user email confirmation
  2. Learning more about Django/Python

**Mead, Andrew**:

* What was done since the last scrum meeting?
  1. Developed genres view
  2. Studied frontend development
* What is planned to be done until the next scrum meeting?
  1. Refine genres view
  2. Study frontend development
* What are the hurdles?
  1. Confidence with code base
  2. New to frontend development

**Navarro, Josejavier**:

* What was done since the last scrum meeting?
  1. Added functionality for the search bar where the user is able to search for authors and their books
* What is planned to be done until the next scrum meeting?
  1. Finish my user story by adding what keywords should be included in for the search bar
  2. Possibly start working on my second user story which is giving the librarians the authorization to disable the book borrowing feature on the website.
* What are the hurdles?
  1. Finding a way to not repeat code for the search bar.
  2. Find how to filter a manytomany field in Django so the user can search books via genres

**Pittman, Douglas**:

* What was done since the last scrum meeting?
  1. Working through my first user story
  2. Studied Python, HTML/XML, CSS, GIT
  3. Updated the main site using Heroku

1. What is planned to be done until the next scrum meeting?
   1. Finish my first user story and start on the next one
   2. Continue to learn Python, HTML, CSS, and Git
   3. Do research on what will make features more appealing

* What are the hurdles?
  1. Doing research before implementing new features
  2. Learning more about Django/Python, HTML, Heroku