**Standup Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/14/2022

Start time: 9:00 PM

End time: 9:15 PM

**Gremillion, Stephanie**:

* What was done since the last scrum meeting?
  1. Started working on second user story
* What is planned to be done until the next scrum meeting?
  1. Determine which approach is best to finish user story
  2. Finish second user story
* What are the hurdles?
  1. Learning curve for the user story
  2. Deciding whether to use framework or develop from scratch

**Jaime, Joshua**:

* What was done since the last scrum meeting?
  1. Working on my user story locally
  2. Practicing Python & Django
* What is planned to be done until the next scrum meeting?
  1. Continue working on my user story
  2. Continue to practice Python & Django
* What are the hurdles?
  1. Working on how to correctly implement the user email confirmation
  2. Finding helpful information to complete my user story
  3. Learning more about Django/Python

**Mead, Andrew**:

* What was done since the last scrum meeting?
  1. Refined Genres view
  2. Studied frontend development
* What is planned to be done until the next scrum meeting?
  1. Develop Language view
  2. Study frontend development
* What are the hurdles?
  1. Confidence with code base
  2. New to frontend development

**Navarro, Josejavier**:

* What was done since the last scrum meeting?
  1. Pushed the changes of the search bar to the GitHub and checked that it worked on the live site.
  2. Started working on a html page that allows the librarians to see all the users that have registered accounts.
* What is planned to be done until the next scrum meeting?
  1. Finish on the second user story and have librarians disable a user’s ability to borrow a book via the website.
  2. Would like to add a way to search books via genres
  3. Add some CSS styling for the html page which allows the librarians to see every account registered on the website
* What are the hurdles?
  1. Find how to filter a manytomany field in Django so the user can search books via genres

**Pittman, Douglas**:

* What was done since the last scrum meeting?
  1. Working through my first user story
  2. Studied Python, HTML/XML, CSS, GIT
  3. Doing research for custom features

1. What is planned to be done until the next scrum meeting?
   1. Finish my user stories
   2. Continue to learn Python, HTML, CSS, and Git
   3. Continue to do research on what will make features more appealing

* What are the hurdles?
  1. Doing research before implementing new features
  2. Learning more about Django/Python, HTML, Heroku