**Standup Meeting Minutes:**

Date: 11/2/2022

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Start time: 8:00PM

End time: 8:15PM

**Stephanie Gremillion**:

* What was done since the last scrum meeting?
  1. Finished base User Story – CSS to make website attractive
  2. Worked on making HTML pages more efficient
  3. Added and edited User Stories in backlog
* What is planned to be done until the next scrum meeting?
  1. Add more User Stories
  2. Create a more consistent design across all website pages
* What are the hurdles?
  1. Deciding on which direction to take website design

**Joshua Jaime**:

* What was done since the last scrum meeting?
  1. Working on user account creation locally.
  2. Practicing Python and Django.
* What is planned to be done until the next scrum meeting?
  1. Begin working on user account email authentication.
  2. Commit account creation to GitHub master.
  3. Practice Python & Django.
* What are the hurdles?
  1. Not much experience with Python & Django.
  2. Finding resources to assist with user stories.
  3. Learning how Heroku works.

**Andrew Mead**:

* What was done since the last scrum meeting?
  1. Tested Info Security
  2. Studied & Practiced Python
  3. Studied & Practiced Django
* What is planned to be done until the next scrum meeting?
  1. Finish Testing Security
  2. Study & Practice Python
  3. Study & Practice Django
* What are the hurdles?
  1. New to Info Security
  2. Intermediate Python Skills
  3. Intermediate Django Skills

**Josejavier Navarro**:

* What was done since the last scrum meeting?
  1. Finished my User Story – Create a search bar which allows the user to search for books
  2. Removed the submit button as it is not needed since the user can just press enter to submit their search
  3. Pushed the changes to the GitHub repo and checked that it works fine on Heroku
* What is planned to be done until the next scrum meeting?
  1. Write Unit Tests for the User story that I completed
  2. Pick up another user story if possible
  3. Possibly changed the navigation bar so it can be a horizontal navigation bar instead of an horizontal one.
* What are the hurdles?
  1. Practicing Django and Python

**Douglas Pittman**:

* What was done since the last scrum meeting?
  1. Started working on my third user story
  2. Studied Python, HTML, CSS, GIT
  3. Researched custom features

1. What is planned to be done until the next scrum meeting?
   1. Finish my user story and the tutorial
   2. Continue to learn Python, HTML, CSS, and Git
   3. Decide on what custom features to add

* What are the hurdles?
  1. I currently have no hurdles with the tutorial
  2. Researching custom features
  3. Working through some of the Challenge Activities