**Standup Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/23/2022

Start time: 9:00 PM

End time: 9:15 PM

**Gremillion, Stephanie**:

* What was done since the last scrum meeting?
  1. Started working on first user story
  2. Improved CSS on some pages
* What is planned to be done until the next scrum meeting?
  1. Continue working on first user story
  2. Start working on second user story
* What are the hurdles?
  1. Getting manual CSS to work with Tailwind

**Jaime, Joshua**:

* What was done since the last scrum meeting?
  1. Partially completed user story.
  2. Got the Contact Us feature to work in users profile.
  3. Practicing Python & Django
* What is planned to be done until the next scrum meeting?
  1. Complete my user story
  2. Continue to practice Python & Django
* What are the hurdles?
  1. Finding materials to help with the Contact Us feature.
  2. Learning more about Django/Python/Javascript/HTML

**Mead, Andrew**:

* What was done since the last scrum meeting?
  1. Refined Detail Pages
  2. Worked on Children’s Section
* What is planned to be done until the next scrum meeting?
  1. Work on Children’s Section
  2. Study frontend development
* What are the hurdles?
  1. Confidence with code base
  2. New to frontend development

**Navarro, Josejavier**:

* What was done since the last scrum meeting?
  1. Started doing research on jQuery, ajax, and how to have dynamic pagination
  2. Started writing some of the code for the dynamic pagination
* What is planned to be done until the next scrum meeting?
  1. Would like to finish writing the code for the dynamic pagination
  2. Keep researching on dynamic pagination
* What are the hurdles?
  1. How does jQuery work so the users can see more books or authors while not reloading the page.
  2. Learning how JavaScript works with html elements

**Pittman, Douglas**:

* What was done since the last scrum meeting?
  1. Started working on review/rating system
  2. Studied Python/Django, HTML, GIT
  3. Doing research for a star rating system

1. What is planned to be done until the next scrum meeting?
   1. Finish the comment section and test it
   2. Continue to learn Python and HTML
   3. Start my second user story

* What are the hurdles?
  1. Doing research before implementing new features
  2. Learning more about Django/Python, HTML, Heroku