**Standup Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/28/2022

Start time: 9:00 PM

End time: 9:15 PM

**Gremillion, Stephanie**:

* What was done since the last scrum meeting?
  1. Made progress on second User Story
  2. Improved CSS on some pages
  3. Added dark mode feature
* What is planned to be done until the next scrum meeting?
  1. Add more accessibility features
  2. Finish second User Story
* What are the hurdles?
  1. Implementing Tailwind with Crispy Forms

**Jaime, Joshua**:

* What was done since the last scrum meeting?
  1. Worked on user story.
  2. Practicing Django/Python/Javascript/HTML
* What is planned to be done until the next scrum meeting?
  1. Complete my user story and possibly pick up another.
  2. Continue to practicing Django/Python/Javascript/HTML
* What are the hurdles?
  1. Finding materials to help with the Contact Us feature.
  2. Learning more about Django/Python/Javascript/HTML

**Mead, Andrew**:

* What was done since the last scrum meeting?
  1. Worked on Homepage
  2. Worked on Contact Page
* What is planned to be done until the next scrum meeting?
  1. Work on Homepage
  2. Study frontend development
* What are the hurdles?
  1. Understanding bugs
  2. More research needed

**Navarro, Josejavier**:

* What was done since the last scrum meeting?
  1. Switched over to the second user story and partially started on the second user story
* What is planned to be done until the next scrum meeting?
  1. Would like to finish the user story on allowing users to reserve and borrow books from the library
  2. Would like to finish the first user story which is to have a load more button
* What are the hurdles?
  1. Switching user stories as I became stuff since I could not found a way to display the author’s name with ajax.

**Pittman, Douglas**:

* What was done since the last scrum meeting?
  1. Worked through review/rating system
  2. Studied Python/Django
  3. Started working on second user story

1. What is planned to be done until the next scrum meeting?
   1. Finish both of my user stories
   2. Continue to learn Python and HTML
   3. Fix any bugs that arise and test website

* What are the hurdles?
  1. Doing research to fix certain issues
  2. Learning more about Django/Python