**Standup Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/30/2022

Start time: 9:00 PM

End time: 9:15 PM

**Gremillion, Stephanie**:

* What was done since the last scrum meeting?
  1. Added more accessibility options
  2. Found more information on accessibility
* What is planned to be done until the next scrum meeting?
  1. Finish second user story
* What are the hurdles?
  1. Implementing Tailwind with Crispy Forms

**Jaime, Joshua**:

* What was done since the last scrum meeting?
  1. Worked on user story.
  2. Practicing Django/Python/Javascript/HTML
* What is planned to be done until the next scrum meeting?
  1. Complete my user story.
  2. Continue to practicing Django/Python/Javascript/HTML
* What are the hurdles?
  1. Learning more about Django/Python/Javascript/HTML

**Mead, Andrew**:

* What was done since the last scrum meeting?
  1. Worked on Homepage
  2. Investigated My Approach
* What is planned to be done until the next scrum meeting?
  1. Work on Homepage
  2. Work on Contact Page
* What are the hurdles?
  1. Time Crunch
  2. Understanding Bugs

**Navarro, Josejavier**:

* What was done since the last scrum meeting?
  1. Extended the User model and created one which is named Library User which has two fields a User field and a can\_borrow checkbox.
  2. Wrote code that whenever a user creates an account a libraryUser is created and saved to the database.
* What is planned to be done until the next scrum meeting?
  1. Create a web page that lists all the Users that are not staff members which staff members can only see this page. There will be the added functionality of staff members to enable or disable a user’s borrowing capabilities.
* What are the hurdles?
  1. Finding how to enable or disable a user’s can\_borrow checkbox field

**Pittman, Douglas**:

* What was done since the last scrum meeting?
  1. Finished first user story
  2. Studied Python/Django
  3. Worked on second user story

1. What is planned to be done until the next scrum meeting?
   1. Finish my second user story
   2. Continue to learn Python and HTML
   3. Fix any bugs that arise and test website

* What are the hurdles?
  1. Doing research to fix certain issues
  2. Learning more about Django/Python