**Standup Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/9/2022

Start time: 8:00PM

End time: 8:15PM

**Gremillion, Stephanie**:

* What was done since the last scrum meeting?
  1. Started working on User Stories
  2. Learned legality of web scraping
  3. Learning ins-and-outs of Tailwind framework
* What is planned to be done until the next scrum meeting?
  1. Figure out how to do web scraping
  2. Potentially find a web scraping API
* What are the hurdles?
  1. Understanding the new technologies needed
  2. Learning Tailwind shortcuts

**Jaime, Joshua**:

* What was done since the last scrum meeting?
  1. Started working on my user story which is to disable new users accounts until they authenticate their email address
* What is planned to be done until the next scrum meeting?
  1. Finish my user story if possible.
  2. Possibly start working on a second user story from the product log.
* What are the hurdles?
  1. Practicing Django and Python
  2. Finding materials to assist with my user story.

**Mead, Andrew**:

* What was done since the last scrum meeting?
  1. Researched genres view
  2. Researched Heroku GitHub Deploys
* What is planned to be done until the next scrum meeting?
  1. Develop genres view
  2. Research Tailwind CSS
* What are the hurdles?
  1. Confidence with tech stack
  2. Confidence deploying code

**Navarro, Josejavier**:

* What was done since the last scrum meeting?
  1. Started working on my user story which is to improve upon the search bar by adding search by author or keywords
* What is planned to be done until the next scrum meeting?
  1. Finish my user story by adding what keywords should be included in for the search bar
  2. Possibly start working on my second user story which is giving the librarians the authorization to disable the book borrowing feature on the website.
* What are the hurdles?
  1. Practicing Django and Python
  2. Deciding what keywords should be for the search bar

**Pittman, Douglas**:

* What was done since the last scrum meeting?
  1. Started working on my first user story
  2. Studied Python, HTML/XML, CSS, GIT
  3. Researched similar sites for design ideas

1. What is planned to be done until the next scrum meeting?
   1. Finish my first user story
   2. Continue to learn Python, HTML, CSS, and Git
   3. Start my second user story

* What are the hurdles?
  1. Doing research before implementing new features
  2. Learning more about Django/Python and HTML