**Sprint Backlog Grooming Meeting Minutes:**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Start time: 8:15PM

End time: 8:45PM

After discussion, the velocity of the team for the following sprint was estimated to be 50 points.

The product owner chose the following user stories to be done during the following sprint. They are ordered based on their priority.

* User Story (1): As a library member, I want to visit a simple website for my library so that I can find basic information about my library without having to visit in person.
* User Story (2): As a library member, I want to see books including author, genre, language and copies available on my library’s website so that I can plan my next book.
* User Story (3): As a library member, I want to see up-to-date information managed by library staff on my library’s website so that I can be sure the book I want is available.
* User Story (4): As a library member, I want my library’s website to have a simple home page with sidebar navigation so that I can easily find what I’m looking for.
* User Story (5): As a library member, I want my library’s website to have detailed pages for books and authors so that I can see more information when I want to.

The team members indicated their willingness to work on the following user stories.

* Jaime, Joshua (10 points)
  + User Story (1): As a library member, I want to visit a simple website for my library so that I can find basic information about my library without having to visit in person.
* Pittman, Douglas (10 points)
  + User Story (2): As a library member, I want to see books including author, genre, language and copies available on my library’s website so that I can plan my next book.
* Navarro, Josejavier (10 points)
  + User Story (3): As a library member, I want to see up-to-date information managed by library staff on my library’s website so that I can be sure the book I want is available.
* Mead, Andrew (10 points)
  + User Story (4): As a library member, I want my library’s website to have a simple home page with sidebar navigation so that I can easily find what I’m looking for.
* Gremillion, Stephanie (10 points)
  + User Story (5): As a library member, I want my library’s website to have detailed pages for books and authors so that I can see more information when I want to.