**Backlog Grooming Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/14/22

Start time: 9:15 PM

End time: 9:45 PM

The velocity of the team was estimated to be 59 points.

The product owner chose the following user stories (ordered by priority):

1. User Story (8 points): Search bar additionally accepts author and keyword inputs
2. User Story (8 points): Enable librarian to disable user account borrow feature
3. User Story (8 points): Add images to author and book detail pages
4. User Story (8 points): Allow users to leave reviews on books
5. User Story (8 points): Disable new users from borrowing books until their new accounts have been verified
6. User Story (5 points): Add book of the day/collections of books by genre on homepage
7. User Story (5 points): Add a book recommendations to book detail page
8. User Story (3 points): Navigation bar at top of page
9. User Story (3 points): Allow user to view genres
10. User Story (3 points): Allow user to view languages

Team members were willing to work on the following user stories:

* Gremillion, Stephanie
  1. User Story (8 points): Add images to author and book detail pages
  2. User Story (3 points): Navigation bar at top of page
* Jaime, Joshua
  1. User Story (8 points): Disable new users from borrowing books until their new accounts have been verified
* Mead, Andrew
  1. User Story (5 points): Add book of the day/collections and books by genre on homepage
  2. User Story (3 points): Allow user to view genres
  3. User Story (3 points): Allow user to view languages
* Navarro, Josejavier
  1. User Story (8 points): Have the search bar also accept keywords and author names
  2. User Story (8 points): Enable librarians to disable user account borrowing feature
* Pittman, Douglas
  1. User Story (5 points): Add book recommendations to the book detail page (recommending same author/genre)
  2. User Story (8 points): Allow users to leave reviews on books