**Sprint Planning Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/21/22

Start time: 9:00PM

End time: 9:30PM

After discussion, the velocity of the team was estimated to be 71 points.

The product owner chose the following user stories to be done during the next sprint.

They are ordered based on their priority:

1. User Story (39): Add book of the day and collections of books by genre on homepage
2. User Story (38): Allow users to leave reviews on books
3. User Story (46): Library should have a kids section
4. User Story (58): The website should have a contact page
5. User Story (59): Website needs to be tested for accessibility
6. User Story (54): Create an event calendar
7. User Story (53): Replace pagination with "load more" button
8. User Story (49): Add a contact system for librarians and users
9. User Story (43): Users can reserve and borrow books from the library
10. User Story (45): Books should have different format options

The team members indicated their willingness to work on the following user stories.

* Gremillion, Stephanie
  1. User Story (59): Website needs to be tested for accessibility
  2. User Story (54): Create an event calendar
* Jaime, Joshua
  1. User Story (49): Add a contact system for librarians and users.
* Mead, Andrew
  1. User Story (39): Add book of the day and books by genre on homepage
  2. User Story (46): Library should have a kids section
  3. User Story (58): The website should have a contact page
* Navarro, Josejavier
  1. User Story (53): Replace pagination with “load more” button
  2. User Story (43): Users can reserve and borrow books from the library
* Pittman, Douglas
  1. User Story (38): Allow users to leave reviews on books
  2. User Story (45): Books should have different format options