**Sprint Planning Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/7/22

Start time: 8:00PM

End time: 8:30PM

After discussion, the velocity of the team was estimated to be 59 points.

The product owner chose the following user stories to be done during the next sprint.

They are ordered based on their priority:

1. User Story (8 points ): Search bar additionally accepts author and keyword inputs
2. User Story (8 points ): Enable librarian to disable user account borrow feature
3. User Story (8 points ): Add images to author and book detail pages
4. User Story (8 points ): Allow users to leave reviews on books
5. User Story (8 points ): Disable new users from borrowing books until their new accounts have been verified
6. User Story (5 points ): Add book of the day/collections of books by genre on homepage
7. User Story (5 points ): Add a book recommendations to book detail page
8. User Story (3 points ): Navigation bar at top of page
9. User Story (3 points ): Allow user to view genres
10. User Story (3 points ): Allow user to view languages

The team members indicated their willingness to work on the following user stories.

* Gremillion, Stephanie
  1. User Story (8 points ): Add images to author and book detail pages
  2. User Story (3 points ): Navigation bar at top of page
* Jaime, Joshua
  1. User Story (8 points ): Disable new users from borrowing books until their new accounts have been verified
* Mead, Andrew
  1. User Story (5 points ): Add book of the day/collections and books by genre on homepage
  2. User Story (3 points ): Allow user to view genres
  3. User Story (3 points ): Allow user to view languages
* Navarro, Josejavier
  1. User Story (8 points ): Have the search bar also accept keywords and author names
  2. User Story (8 points ): Enable librarians to disable user account borrowing feature
* Pittman, Douglas
  1. User Story (5 points ): Add book recommendations to the book detail page (recommending same author/genre)
  2. User Story (8 points ): Allow users to leave reviews on books