**Sprint Review Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 11/4/22

Start time: 8:00 PM

End time: 8:30 PM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owner: All.

* Gremillion, Stephanie (13 points)
  + User Story (5 points): Deploying Django to production
  + User Story (5 points): Adding a user account home page after login
  + User Story (3 points): Update website to be more attractive (color, font, stylization, etc.)
* Jaime, Joshua (5 points)
  + User Story (5 points): Add interface for new users to create their own accounts (asking for personal information)
* Mead, Andrew (10 points)
  + User Story (5 points): As a library member, I want to be able to log into my library’s website so that what I see matches what I can do based on whether I am an employee or not.
  + User Story (5 points): As a library member, I want my library’s website to have good security so that my information is secure from the outside world.
* Navarro, Josejavier (10 points)
  + User Story (5 points): As a library member, I want to the website to have a feature where the librarians can add books and authors by filling out fields such as the name or the author of the name of the book.
  + User Story (5 points): As a library member, I want the website to have a search bar where it can allow the user to either search for the name of a book or for an author.
* Pittman, Douglas (10 points)
  + User Story (5 points): As a library member, I want to ensure that the site loads and that everything is functional.
  + User Story (5 points): As a library member, I’d like to have access to additional information on the author so that I can find other works by the author if I like the initial book that I check out.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story (5 points): Disable new users from borrowing books until their new accounts have been verified (add this feature to staff accounts).