**Sprint Review Meeting Minutes**

Project: Library Website

Attendees: (1) Gremillion, Stephanie (2) Jaime, Joshua (3) Mead, Andrew

(4) Navarro, Josejavier (5) Pittman, Douglas

Date: 12/2/22

Start time: 9:00 PM

End time: 9:30 PM

The product owner accepted the following user stories as done after presentation:

* Gremillion, Stephanie
  + User Story 59: Website needs to be tested for accessibility
  + User Story 54: Create an event calendar
* Jaime, Joshua
  + User Story 49: Add a contact system for librarians and users.
* Mead, Andrew
  + User Story 39: Add book of the day collection
  + User Story 58: Add contact information to website
* Navarro, Josejavier
  + User Story 43: Users can reserve and borrow books from the library
* Pittman, Douglas
  + User Story 38: Allow users to leave reviews on books

The following user stories are not done and went back to the product backlog:

* + User Story 46: Add children’s section to website
  + User Story 53: Replace pagination with "load more" button
  + User Story 45: Books should have different format options